# **Daily Scrum Meeting Report – Sprint 2**

## **Date**

* 5 December 2016

## **Time box**

* 8 - 8.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Analysis user story “check for payment transaction” | Perform coding for user story “check for payment transaction” | Not familiar with check for payment transaction concept | Discuss with team member on the payment transaction concept |
| Lee Chan Guan | Analysis user story “make payment” | Perform coding for user story “make payment” | Not familiar with make payment concept | Discuss with team member on the make payment concept |
| Lam Koang Yong | Analysis user story “add in payment detail” | Perform coding for user story “add in payment detail” | Not familiar with add in payment detail concept | Discuss with team member on the payment detail concept |
| Lim Chye Yik | Analysis user story “add on product quantity” | Perform coding for user story “add on product quantity” | Not familiar with add on product quantity concept | Discuss with team member on the product quantity concept |

## **Date**

* 7 December 2016

## **Time box**

* 9 - 9.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Perform coding for user story “check for payment transaction” | Testing function for user story “check for payment transaction” | Not familiar with database declaration | Discuss with team member on the database declaration |
| Lee Chan Guan | Perform coding for user story “make payment” | Testing function for user story “make payment” | Not familiar with global declaration | Discuss with team member about global declaration |
| Lam Koang Yong | Perform coding for user story “add in payment detail” | Testing function for user story “add in payment detail” | Having trouble during adding data | Go to yahoo answer to discuss and seek for help |
| Lim Chye Yik | Perform coding for user story “add on product quantity” | Testing function for user story “add on product quantity” | Having problem in add the product | Discuss with team member about the adding product |

## **Date**

* 8 December 2016

## **Time box**

* 10 - 10.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Testing function for user story “check for payment transaction” | Analysis user story “delete product” | Certain function cannot work well | Found the solution through forum |
| Lee Chan Guan | Testing function for user story “make payment” | Analysis user story “update product price” | Certain function cannot work well | Found the solution through forum |
| Lam Koang Yong | Testing function for user story “add in payment detail” | Analysis user story “view product detail” | Certain function cannot work well | Found the solution through stack overflow |
| Lim Chye Yik | Testing function for user story “add on product quantity” | Analysis user story “ register for new product” | - | - |

## **Date**

* 12 December 2016

## **Time box**

* 8 - 8.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Analysis user story “delete product” | Perform coding for user story “ delete product” | Not familiar with check for delete product concept | Discuss with team member on delete product concept |
| Lee Chan Guan | Analysis user story “update product price” | Perform coding for user story “update product price” | Not familiar with update product price concept | Discuss with team member on update product price concept |
| Lam Koang Yong | Analysis user story “view product detail” | Perform coding for user story “view product detail” | - | - |
| Lim Chye Yik | Analysis user story “register for new product” | Perform coding for user story “register for new product” | Not familiar with register for new product concept | Discuss with team member on the register for new product concept |

## **Date**

* 14 December 2016

## **Time box**

* 8 - 8.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Perform coding for user story “ delete product” | Testing function for user story “check for payment transaction” | - | - |
| Lee Chan Guan | Perform coding for user story “update product price” | Testing function for user story “make payment” | Lack of focus on coding due to error | Discuss with teammate about error and have some break |
| Lam Koang Yong | Perform coding for user story “view product detail” | Testing function for user story “add in payment detail” | Some function cannot work well | Find the solution through discuss between team member |
| Lim Chye Yik | Perform coding for user story “register for new product” | Testing function for user story “add on product quantity” | - | - |

## **Date**

* 16 December 2016

## **Time box**

* 10 - 10.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Testing function for user story “check for payment transaction” | Analysis user story “generate summary report” | Trying to fix unknown bug | Discuss with team member and fix it together |
| Lee Chan Guan | Testing function for user story “make payment” | Analysis user story “generate detail report” | Trying to fix unknown bug | Discuss with team member and fix it together |
| Lam Koang Yong | Testing function for user story “add in payment detail” | Analysis user story “generate exception report” | Certain function cannot work well | Found the solution through stackoverflow |
| Lim Chye Yik | Testing function for user story “add on product quantity” | Trying to help every team member that need help | - | - |

## **Date**

* 18 December 2016

## **Time box**

* 8 - 8.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Analysis user story “generate summary report” | Perform coding for user story “generate summary report” | Not familiar with generate summary report concept | Discuss with team member on generate summary report concept |
| Lee Chan Guan | Analysis user story “generate detail report” | Perform coding for user story “generate detail report” | - | - |
| Lam Koang Yong | Analysis user story “generate exception report” | Perform coding for user story “generate exception report” | - | - |
| Lim Chye Yik | Trying to help every team member that need help | Help every team member on coding when they need | - | - |

## **Date**

* 20 December 2016

## **Time box**

* 10 - 10.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Perform coding for user story “generate summary report ” | Finalize user story “check for payment transaction” | Trying to fix unknown bug | Discuss with team member and fix it together |
| Lee Chan Guan | Perform coding for user story “generate detail report” | Finalize user story “make payment” | Trying to fix unknown bug | Discuss with team member and fix it together |
| Lam Koang Yong | Perform coding for user story “generate exception report” | Finalize user story “add in payment detail” | Certain function cannot work well | Found the solution through stackoverflow |
| Lim Chye Yik | Help every team member on coding when they need | Finalize user story “add on product quantity” | - | - |

## **Date**

* 22 December 2016

## **Time box**

* 8 - 8.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Finalize user story “check for payment transaction” | Finalize user story “delete product” | - | - |
| Lee Chan Guan | Finalize user story “make payment” | Finalize user story “update product price” | - | - |
| Lam Koang Yong | Finalize user story “add in payment detail” | Finalize user story “view product detail” | Some of the part not clear enough | Discuss with team member for solution |
| Lim Chye Yik | Finalize user story “add on product quantity” | Finalize user story “register for new product” | - | - |

## **Date**

* 23 December 2016

## **Time box**

* 10 - 10.30am (30min)

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin (Scrum Master)

## **Activity Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Lee Hwei Shen | Finalize user story “delete product” | Finalize user story “generate summary report” | - | - |
| Lee Chan Guan | Finalize user story “update product price” | Finalize user story “generate exception report” | - | - |
| Lam Koang Yong | Finalize user story “view product detail” | Finalize user story “generate detail report” | - | - |
| Lim Chye Yik | Finalize user story “register for new product” | - | - | - |