# **Sprint Planning Report – Sprint 2**

## **Time box**

* 6 hours for 3 weeks sprint

## **Attendees**

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin

## **Sprint Planning Report (To-Do-List)**

|  |  |  |  |
| --- | --- | --- | --- |
| **User Stories** | **Estimate**  **(0 to 3 points)** | **Current State** | **Requested By** |
| Allow staff to generate summary report | 2 | Unscheduled | Teoh Eng Sin |
| Allow staff to generate detail report | 2 | Unscheduled | Teoh Eng Sin |
| Allow staff to generate exception report | 2 | Unscheduled | Ky Lam |
| Allow staff to check for payment transaction | 3 | Unscheduled | Lee Hwei Shen |
| Allow staff to make payment | 3 | Unscheduled | Lee Chan Guan |
| Allow staff to add in payment detail | 3 | Unscheduled | Lee Hwei Shen |
| Allow staff to add on product quantity | 2 | Unscheduled | Lee Chan Guan |
| Allow staff to delete product | 2 | Unscheduled | Ky Lam |
| Allow staff to update product price | 2 | Unscheduled | Teoh Eng Sin |
| Allow staff to view product detail | 2 | Unscheduled | Ky Lam |
| Allow staff to register for new product | 2 | Unscheduled | Lee Hwei Shen |