# **Sprint Planning Report**

## Time box

* 6 hours for 3 weeks sprint

## Attendees

* Lam Koang Yong
* Lee Chan Guan
* Lee Hwei Sheen
* Lim Chye Yik
* Teoh Eng Sin

## Sprint Planning Report (To-Do-List)

|  |  |  |  |
| --- | --- | --- | --- |
| **User Stories** | **Estimate (0 to 3 points)** | **Current State** | **Requested By** |
| Allow staff to delete staff detail | 1 | Unscheduled | Lee Hwei Shen |
| Allow system to remember username | 1 | Unscheduled | Lee Chan Guan |
| Allow staff to find back the password | 1 | Unscheduled | Ky Lam |
| Allow system to verify the staff position | 1 | Unscheduled | Lim Cyhe Yik |
| Allow staff to change own password | 1 | Unscheduled | Teoh Eng Sin |
| Allow staff to retrieve staff detail | 1 | Unscheduled | Ky Lam |
| Allow staff to update staff detail | 1 | Unscheduled | Lee Hwei Shen |
| Allow staff to create new staff detail | 1 | Unscheduled | Lim Cyhe Yik |
| Allow staff to login | 1 | Unscheduled | Ky Lam |
| Allow staff to generate summary report | 2 | Unscheduled | Teoh Eng Sin |
| Allow staff to generate detail report | 2 | Unscheduled | Teoh Eng Sin |
| Allow staff to generate exception report | 2 | Unscheduled | Ky Lam |
| Allow staff to view the redeem transaction | 1 | Unscheduled | Lim Cyhe Yik |
| Allow staff to add redeem transaction | 1 | Unscheduled | Teoh Eng Sin |
| Allow staff to update customer detail | 1 | Unscheduled | Lim Cyhe Yik |
| Allow staff to retrieve customer detail | 1 | Unscheduled | Lee Chan Guan |
| Allow staff to add new customer detail | 1 | Unscheduled | Teoh Eng Sin |
| Allow staff to delete customer detail | 1 | Unscheduled | Ky Lam |
| Allow staff to delete supplier detail | 1 | Unscheduled | Lim Cyhe Yik |
| Allow staff to update supplier detail | 1 | Unscheduled | Ky Lam |
| Allow staff to view supplier detail | 1 | Unscheduled | Lee Hwei Shen |
| Allow staff to add new supplier detail | 1 | Unscheduled | Teoh Eng Sin |
| Allow staff to check for payment transaction | 3 | Unscheduled | Lee Hwei Shen |
| Allow staff to make payment | 3 | Unscheduled | Lee Chan Guan |
| Allow staff to add in payment detail | 3 | Unscheduled | Lee Hwei Shen |
| Allow staff to add on product quantity | 2 | Unscheduled | Lee Chan Guan |
| Allow staff to delete product | 2 | Unscheduled | Ky Lam |
| Allow staff to update product price | 2 | Unscheduled | Teoh Eng Sin |
| Allow staff to view product detail | 2 | Unscheduled | Ky Lam |
| Allow staff to register for new product | 2 | Unscheduled | Lee Hwei Shen |